Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 April 2025 |
| --- | --- |
| Team ID | SWTID1743684560 |
| Project Name | Social Media Web Application(BABBLY) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (2 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Mridul Rakhecha, Shorya Rakhecha |
| Sprint-1 | User Authentication | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Mridul Rakhecha |
| Sprint-1 | User Authentication | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Shorya Rakhecha |
| Sprint-1 | Post Management | USN-6 | As a user, I can create a new post. | 2 | High | Shorya Rakhecha |
| Sprint-1 | Post Management | USN-7 | As a user, I can view posts from other users. | 1 | High | Shorya Rakhecha |
| Sprint-1 | Follow System | USN-10 | As a user, I can follow other users. | 2 | Medium | Mridul Rakhecha |
| Sprint-1 | Follow System | USN-11 | As a user, I can unfollow other users. | 1 | Medium | Mridul Rakhecha |
| Sprint-1 | User Interface | USN-15 | Design the Home Page. | 3 | High | Shorya Rakhecha |
| Sprint-1 | User Interface | USN-16 | Design the User Profile Page. | 2 | Medium | Shorya Rakhecha |
| Sprint-2 | User Authentication | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Mridul Rakhecha |
| Sprint-2 | User Authentication | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Mridul Rakhecha |
| Sprint-2 | Post Management | USN-8 | As a user, I can like/unlike a post. | 2 | Medium | Shorya Rakhecha |
| Sprint-2 | Post Management | USN-9 | As a user, I can add a comment to a post. | 3 | Medium | Shorya Rakhecha |
| Sprint-2 | Real-Time Notifications | USN-12 | As a user, I can receive notifications for likes on my posts. | 2 | High | Mridul Rakhecha, Virochna Saxena |
| Sprint-2 | Real-Time Notifications | USN-13 | As a user, I can receive notifications for comments on my posts. | 2 | High | Mridul Rakhecha |
| Sprint-2 | Real-Time Notifications | USN-14 | As a user, I can receive notifications for new followers. | 2 | Medium | Mridul Rakhecha |
| Sprint-2 | User Interface | USN-17 | Design the Notifications Page. | 3 | Medium | Shorya Rakhecha |
| Sprint-3 | Admin Controls | USN-18 | As an admin, I can delete any user's post. | 3 | Medium | Mridul Rakhecha |
| Sprint-3 | Admin Controls | USN-19 | As an admin, I can view all user activity. | 2 | Low | Mridul Rakhecha |
| Sprint-3 | Profile Management | USN-20 | As a user, I can edit my profile information. | 2 | Medium | Shorya Rakhecha |
| Sprint-3 | Profile Management | USN-21 | As a user, I can upload or change my profile picture. | 3 | Medium | Shorya Rakhecha |
| Sprint-3 | Performance Optimization | USN-22 | Optimize image loading and database queries. | 5 | High | Mridul Rakhecha |
| Sprint-4 | Advanced Features | USN-23 | As a user, I can search for other users. | 3 | Medium | Shorya Rakhecha |
| Sprint-4 | Advanced Features | USN-24 | As a user, I can view trending posts. | 4 | Low | Shorya Rakhecha |
| Sprint-4 | Security | USN-25 | Implement rate limiting for API endpoints. | 3 | High | Mridul Rakhecha |
| Sprint-4 | Security | USN-26 | Add JWT refresh token functionality. | 3 | High | Mridul Rakhecha |
| Sprint-4 | UI Improvements | USN-27 | Add dark mode to the application. | 2 | Low | Shorya Rakhecha |

Project Tracker, Velocity & Burndown Chart: (2 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 5 Days | 1 April 2025 | 4 April 2025 | 16 | 05 April 2025 |
| Sprint-2 | 18 | 5 Days | 25 March 2025 | 30 March 2025 | 18 | 30 March 2025 |
| Sprint-3 | 15 | 5 Days | 2 April 2025 | 7 April 2025 | 15 | 7 April 2025 |
| Sprint-4 | 15 | 5 Days | 10 April 2025 | 12 April 2025 | 15 | 12 April 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

| Sprint | Sprint Duration | Velocity | Average Velocity = Sprint duration/ velocity |
| --- | --- | --- | --- |
| Sprint 1 | 5 days | 16 | 3.2 story points/ day |
| Sprint 2 | 5 days | 18 | 3,6 story points/ day |
| Sprint 3 | 5 days | 15 | 3.0 story points / day |
| Sprint 4 | 5 days | 15 | 3.0 story points/day |

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.